Morgantown Municipal Bicycle Board

Regular Meeting Minutes

May 7, 2009

Public Safety Building

Open Action Items:

| Due date | Responsibility | Action Item |
| --- | --- | --- |
| Suspended | Rosenbaum, G. Shogren, Kierig, Phillips, & Lozier | 37. Develop a concrete plan for bicycle parking throughout the city; explore the applicability of WVU’s planning process and substance to the city’s parking garages. |
| 6/4/09 | Bedard | 71. Report on response from FHWA on Shared Lane Markings |
| 6/4/09 | Gmeindl | 75. Coordinate contact between Derek S. and David Bruffy |
| 6/4/09 | Gmeindl | 76. Contact Don Williams at WVDOH to see if he could expedite SLM approval |
| 6/4/09 | Dickerson | 77. Formulate a plan for the bike route project |

Meeting Minutes:

Agenda Item 1 (Schmooze time)

The May 2009 monthly meeting of the Morgantown Municipal Bicycle Board (BB) was called to order at 6:30 p.m. at the Public Safety Building by Chairman Frank Gmeindl with the following members attending:

- Frank Gmeindl, gunnar Shogren, Betsy Shogren, Jim Rye, Chip Wamsley, Marilyn Newcome, Alice Vernon, Jonathan Rosenbaum,  John Lozier, Don Dickerson, Janel Bedard, Hugh Kierig, Jacob Brown, Derek Springston and Chet Parsons.

- Absent members: Paul Becker, and Don Spencer.

- Visitor:  Nick Hein.

Agenda Item 2 (Agenda)

5/7/09 BB Meeting Agenda was approved.

Agenda Item 3 (Minutes of last meeting):

4/2/09 BB Meeting Minutes were approved.

Agenda Item 4 (Action Items):

- 37 – open:  Wamsley will address this in Agenda Item 8.

- 62 – closed:  Gmeindl attended the WV Cycling Symposium and will briefly report during on Agenda Item 12.

- 69 – closed: the City has determined that costs incurred in the performance of the MEBEP grant work can be billed directly to the City Finance Department.

- 71 – open: Bedard will report on this in Agenda Item 11.

- 72 – closed: Gmeindl provided Wamsley 8 ½ x 11 prints of the post and loop parking rack design.

- 73 – closed: emails were exchanged regarding the WV DOT’s presence at the MPO office in May.

- 74 – closed: Brown was approved by the TC to be a new member of the BB.

Agenda Item 5 (Ripe Banana Issues):

  - Bike to Work week is next week.  WVU’s Office of Sustainability has a link on their website with information about the week’s events.  Cyclists can input their daily mileage on the Positive Spin website.

  - Hein will be attending the Smart Cycling Conference in San Jose.  This is the League of American Bicyclists’ annual conference.

Agenda Item 6 (New Member Confirmation)

Jacob Brown was approved by the TC as a new BB regular member.  He replaces Janel, who replaced Tyler as WVU Cycling representative.

Agenda Item 7 (GIS Project)

Derek debuted the stellar job he did in mapping each bike rack location throughout Morgantown. In addition to recording the GIS coordinates of each location, he took a photograph of each rack.  These were linked in a KML file that is basically a zoomable aerial view of the city with each rack marked by a yellow arrow.  It is extremely slick and reflects many hours of hard work.  He will send to the BB a list of all the bike racks that he has, so if anybody knows of any missing racks, please let him know ASAP.

There are many options for the next step.  Derek will bring the file to Monday’s Parking Committee meeting and hopefully he and gunnar can convert the file to another format so that it can be uploaded and linked on the WVU and possibly other websites.  Further ideas for advancement of this project include recording the owner of each rack, the condition of each rack, and potential sites for more racks.  By having an aerial view of all racks in the city, the BB can identify potential locations that may need a rack.   Also, Gmeindl will coordinate contact between Derek and David Bruffy, head of Mountain Line in hopes that somehow the bus line route and the bike rack map can be integrated.

Agenda Item 8 (Downtown Parking)

Chip Wamsley reported that he received a price quote from Matthews International for the BB’s proposed post and loop bike rack structure.  This company will produce a prototype for the BB’s inspection; when everybody agrees that the prototype is up to snuff, the cost per rack will be $303 (in 15-unit orders).  The next Parking Committee meeting is Monday at 6 PM at Wamsley’s Cycles.  During this meeting, the Committee is hoping to examine and photograph the proposed rack sites on High Street.  Hopefully, a report with details regarding the post and loop design and the photos of the proposed locations will be ready to present at Thursday’s Design Committee meeting.  Once the Design Committee gives their approval, City Council will be approached to purchase the racks and to contract for their installation.  Planning for bike parking in garages and other areas in the city has been put on hold until this part of the project is out of the BB’s hands.

Agenda Item 9 (Bike Route Map)

Don Dickerson reported that he does not have a current phone number for Steve Harouff, who may or may not have a bike route map of Morgantown.  Will Ravenscroft may also have a bike route map, although a different one.  Autumn Bryson had a very nice bike route map, but nobody knows where it went (possibly to Alaska?).  However, there was some discussion that bike routes may be able to be incorporated into Derek’s bike rack map (see Agenda Item 7).  This week, Don D. is hoping to have a meeting with Steve H. and Derek to formulate a plan.

Agenda Item 10 (Education Grant)

Frank Gmeindl reported that on May 21, the Morgantown MPO will vote on the WV State Transportation Plan (STIP) of which the MEBEP is one project. He reported that after the State’s 7 MPOs vote on the WV STIP that the City may get authorization to start spending grant money as early as June. Thus, the Education Committee needs to get serious about their organization and planning in the upcoming weeks.

Agenda Item 11 (Shared Lane Markings)

Janel Bedard reports that the Shared Lane Markings will be in the new Manual of Uniform Traffic Control Devices (MUTCD).  Thus, the application of the SLM should then be permissible on Morgantown streets.  The BB is currently waiting to hear back from Jeff Blanton at the Federal Highway Administration (FHWA) regarding whether the BB has to actually wait until the new MUTC comes out, or if the FHWA will accept the research conducted by other cities that shows the beneficial nature of the SLM to carry forth with the application of the SLM.  Chet Parsons reported that Don Williams is now in Morgantown and may be able to provide assistance in this matter.  Frank commented that Don W. has certainly been very cooperative in the past and the BB appreciates this.  Frank will contact Williams to see if he can help expedite SLM approval by the WVDOH.

Agenda Item 12 (WV Cycling Symposium)

Frank is waiting to receive the minutes from the WV Cycling Symposium before giving an in-depth report on the meeting.  While some parts of the meeting were discouraging for road cyclists in WV, there were still a number of encouraging projects and state-wide action plans in the works.

Agenda Item 13 (New Action Items)

- 75 – Gmeindl: Coordinate contact information between Derek and David Bruffy regarding potential integration of the bike rack map with the Mountain Line route map.

- 76 – Frank Gmeindl: Contact Williams to see if he can help expedite SLM approval by the WVDOH.

- 77 - Don Dickerson: Formulate a bike route plan.

Agenda Item 14 (Meeting Evaluation)

- Positives:

  - The 1.5 hour meeting duration was again much appreciated this month.

  - Participants showed up on time.

  - Discussions didn’t meander.

  - Good Schmooze Time (people were on time and lively).

- Deltas:

  - A digital projector is sorely needed.

Chairman Gmeindl adjourned the meeting at ~7:45 pm

Minutes submitted by Betsy Shogren, 5/8/09.

Attendance:

|  | May-08 | Jun-08 | Jul-08 | Aug-08 | Sep-08 | Oct-08 | Nov-08 | Dec-08 | Jan-09 | Feb-09 | Mar-09 | Apr-09 | May-09 | Jun-09 | Jul-09 | Aug-09 | Sep-09 | Oct-09 | Nov-09 | Dec-09 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Becker, Paul |  |  |  |  |  |  |  |  |  | X | X |  |  |  |  |  |  |  |  |  |
| Bedard, Janel |  |  |  |  |  |  |  |  |  | X | X |  | X |  |  |  |  |  |  |  |
| Brown, Jacob |  |  |  |  |  |  |  |  |  |  |  |  | X |  |  |  |  |  |  |  |
| Dickerson, Don |  | X |  | X |  | X | X | X |  | X | X |  | X |  |  |  |  |  |  |  |
| Gmeindl, Frank | X | X |  | X | X | X | X | X |  | X | X | X | X |  |  |  |  |  |  |  |
| Kierig, Hugh |  | X |  |  | X |  | X | X |  |  | X |  | X |  |  |  |  |  |  |  |
| Lozier, John |  | X |  |  | X |  |  | X |  | X | X |  | X |  |  |  |  |  |  |  |
| Newcome, Marilyn |  | X |  | X |  | X |  | X |  |  | X | X | X |  |  |  |  |  |  |  |
| Parsons, Chet |  |  |  |  |  |  |  |  |  |  |  |  | X |  |  |  |  |  |  |  |
| Rosenbaum, Jonathan | X | X |  | X |  | X | X | X |  | X | X | X | X |  |  |  |  |  |  |  |
| Rye, Jim |  |  |  |  | X | X | X | X |  | X | X | X | X |  |  |  |  |  |  |  |
| Shogren, Betsy |  |  |  | X | X | X | X |  |  |  |  | X | X |  |  |  |  |  |  |  |
| Shogren, gunnar | X |  |  | X | X | X | X |  |  |  | X | X | X |  |  |  |  |  |  |  |
| Spencer, Don | X | X |  | X | X | X | X | X |  | X | X | X |  |  |  |  |  |  |  |  |
| Springston, Derek |  |  |  | X |  | X | X | X |  |  | X |  | X |  |  |  |  |  |  |  |
| Vernon, Alice |  | X |  | X |  | X |  |  |  |  | X | X | X |  |  |  |  |  |  |  |
| Wamsley, Chip | X |  |  | X |  | X | X | X |  | X | X | X | X |  |  |  |  |  |  |  |
| X=Present |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Blank = Absent |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |